RO Join Evaluation Module

Knowledge Transfer Document

Kushal Kumar Reddy  •  June 2026  •  Taskly Platform — Eli Lilly

# 1. Project Overview

The RO Join Evaluation Module is an automated evaluation layer for the RO Joins pipeline on the Taskly platform. It validates whether the pipeline ran correctly and whether the extracted metadata follows the documented extraction rules. The module integrates into the existing Taskly eval framework alongside ARIA's evaluation, using the same registry pattern, config structure, and scoring approach.

Use case: RO_JOINS — Missing metadata detection on Regulatory Objectives

Platform: Taskly (LangGraph-based agentic AI platform)

Repo: https://github.com/EliLillyCo/lrl-gra-seamlessux

Branch: ro-join-eval

# 2. RO Join Pipeline — 5 Steps

The pipeline detects missing metadata on Regulatory Objectives by comparing dossier documents against Veeva RIM. It runs 5 steps:

| Step | Node | Workflow | What it does |
| --- | --- | --- | --- |
| 0 | agent_1_rim_fetch | ro_fetch | Fetches ROs from RIM via VQL |
| 1 | agent_1_rim_fetch | ro_doc_verify | Verifies dossier docs exist |
| 2 | agent_1_rim_fetch | ro_compare_fetch | Fetches existing RIM data |
| 3 | step_2_ro_dossier_extract_module | ro_dossier_extract | Extracts metadata from dossier docs |
| 4 | step_4_ro_join_compare_module | ro_join_compare | Compares dossier vs RIM, flags missing |

Note: The orchestrator step ordering differs from DynamoDB stage ordering. Metrics look up by node name, not index.

## 2.1 Extraction Method

Dossier extraction (step 3) uses two methods:

• Primary: Regex/keyword rules — packaging type via keyword scan, shelf life via pattern match, manufacturer via table column keyword match

• Fallback: LLM — triggers when regex finds nothing. Product Variant and Japan manufacturer always use AI

The extraction rules are documented in RO_Dossier_Extraction_Guide_Rules_Scope.docx.

## 2.2 Comparison Output

Step 4 (ro_join_compare) takes extracted metadata from the dossier and compares it against what's registered in RIM. For each record, it checks if a match exists — if yes, marked 'matched', if not, marked 'missing'. The output is a JSON report with matched/expected/missing counts per entity type (active_ingredients, registered_products, registered_packaging), saved to S3 and displayed in the Taskly UI.

# 3. Evaluation Architecture

## 3.1 Three Metrics

All three metrics are rule-based — no LLM judge, no external cost.

### Metric 1: ro_join_workflow_completeness

Reads: All 5 pipeline steps

Checks: steps present with correct nodes, success status, workflow names match expected, VQL pipeline statuses, CTD sections seen in diagnostics, files found and parsed, ROs compared, extraction and comparison categories present, RO IDs, RIM data arrays, normalization mode, no placeholder text. Approximately 39 checks.

### Metric 2: ro_join_extraction_quality

Reads: Step 3 (dossier extraction) output only

Validates every extracted record against documented rules: packaging type in allowed list (vial, blister, bottle, bulk, cartridge, syringe, pre-filled pen, unit dose), shelf life in 'N months' format, expiration in 'N months' format, source section valid per field type, manufacturer/site not empty and not a full address, country code valid (ALL, US, CA, JP, TEVA), no duplicate (substance, manufacturer) pairs. Approximately 27 checks depending on record count.

### Metric 3: ro_join_match_rate (optional)

Reads: Step 4 (comparison_summary) only

Computes matched/expected per entity type from the comparison output. Not scored — purely informational. Tracks pipeline quality over time.

## 3.2 Scoring

• Weights: critical = 3x, major = 2x, minor = 1x

• Score = passed_weight / total_weight

• Verdict = min(workflow_completeness, extraction_quality)

• ≥90% = PASS, ≥60% = PARTIAL, <60% = FAIL

## 3.3 Trigger Flow

1. Pipeline completes step_4 (ro_join_compare_module)

2. router.py checks: use_case_id != 'ARIA'

3. router.py calls eval_registry.run()

4. eval_registry reads evaluation.json → finds RO_JOINS config → 3 metric names

5. eval_registry looks up each name in METRIC_REGISTRY → calls the function

6. Results written back to API response under 'eval' key

## 3.4 Why Rule-Based (Not LLM Judge)

RO Join extraction is primarily regex/keyword-based — outputs are deterministic. Regex copies text directly from documents and cannot hallucinate. Rule-based evaluation catches format violations, invalid values, and structural issues without API cost or latency. The one gap: when LLM fallback triggers, it can produce correctly formatted but factually wrong values. This is identified as future work — an LLM judge would verify LLM-extracted values against the source document text.

# 4. Files Created and Modified

## 4.1 New Files

### agent_api/agents/eval/metrics/ro_join_metrics.py

Contains 3 metric functions plus helpers. Functions: compute_ro_join_workflow_completeness(), compute_ro_join_extraction_quality(), compute_ro_join_match_rate(). All follow the standard signature: (artifacts, stages, cfg) → dict. Helpers: _parse() for JSON parsing, _out() for step output extraction, _score() for weighted scoring, _chk() for check creation, _ext() for extraction data, _cmp() for comparison data. Imports: only Python standard library (json, re, logging). Zero external packages.

### test_scripts/test_ro_joins.py

End-to-end test script. Follows the same pattern as the reference ro_joins_full_test.py — calls tools directly (ROJoinsListTool, RODocVerifyTool, RODossierExtractTool, ROJoinCompareTool), bypasses DynamoDB writes, collects stages, then runs all 3 metrics and prints results. Requires: RIM session ID, AWS credentials.

## 4.2 Modified Files

### agent_api/agents/eval/evaluation.json

Added RO_JOINS config block: trigger_node (step_4_ro_join_compare_module), artifact_keys, expected_steps (all 5 with index/node/module/workflow), expected_ctd_sections (5 sections), placeholder_patterns (6 patterns), score_thresholds (pass=0.9, partial=0.6), and 4 metrics. ARIA section completely untouched.

### agent_api/agents/eval/eval_registry.py

Added 3 imports from ro_join_metrics, 3 adapter functions (_metric_ro_join_workflow_completeness, _metric_ro_join_extraction_quality, _metric_ro_join_match_rate), and 3 entries in METRIC_REGISTRY dict mapping each metric name to its function.

### agent_api/agents/router.py

Added ~20 lines in _run_background(): eval trigger that fires after step_4 completes, gated by use_case_id != 'ARIA' to avoid double-triggering ARIA's existing eval in _resume_background. Runs evaluation in a background thread so it doesn't block the API response.

# 5. Extraction Rules Validated

The extraction quality metric validates every extracted record against these rules from the Extraction Guide:

| Field | Rule | Source section |
| --- | --- | --- |
| Packaging type | Must be in: vial, blister, bottle, bulk, cartridge, syringe, pre-filled pen, unit dose | 3.2.P.7 |
| Shelf life | Format: 'N months' (regex match) | 3.2.P.8.1 (primary), 3.2.P.7 (secondary) |
| Expiration | Format: 'N months' (regex match) | 3.2.S.7.1 |
| Manufacturer | Not empty, not a full address (regex detects 3+ digit street numbers) | 3.2.P.3.1 Responsibilities column |
| Packaging site | Not empty, not a full address | 3.2.P.3.1 (same file as manufacturer) |
| Country | Valid codes: ALL, US, CA, JP, TEVA | Derived from filename or defaults to ALL |

| Entity type | Valid source sections |
| --- | --- |
| active_ingredients | 3.2.S.2.1, 3.2.S.7.1, 1.3.6 |
| registered_products | 3.2.P.3.1, 1.3.6 |
| registered_packaging | 3.2.P.7, 3.2.P.8.1, 3.2.P.3.1 |

# 6. Testing

## 6.1 Unit Tests (7/7 passing)

| Test | What it verifies | Result |
| --- | --- | --- |
| workflow_completeness (clean) | Clean run scores high | 96% |
| workflow_completeness (broken) | Missing step caught | Failures detected |
| extraction_quality (clean) | Valid values pass | 100% |
| extraction_quality (bad data) | Invalid type/format/address caught | ≥5 failures |
| match_rate (mixed) | Per-category rates computed | AI=100%, RP=0%, RK=50% |
| match_rate (no data) | Handles missing data gracefully | No crash |
| check_count_consistent | Same input = same count | WC=39, EQ=27 |

## 6.2 End-to-End Testing

API test: Pipeline triggers correctly with use_case_id=RO_JOINS. Confirmed context_payload.rim_session_id is the correct field. Full 5-step run completes successfully with 84 eligible ROs, 2 dossier docs downloaded, 5 active ingredients, 5 products, 2 packaging extracted.

Eval trigger: Not yet fired — code changes haven't been deployed to dev server. Once deployed, eval fires after step_4 completes.

## 6.3 Local Verification

verify_ro_join_eval.py proves the entire chain locally: loads evaluation.json config → verifies METRIC_REGISTRY entries → runs all 3 metrics on realistic test data → produces full report with verdict. All 10 checks pass.

# 7. Dossier Document Analysis

Analysed 10 real dossier documents to validate extraction rule reliability: 8 P.7 documents (bottles, blisters, bulk, unit dose) and 1 CPID (1.3.6) Health Canada form.

Structural variations found: different heading styles (## vs **bold**), different table columns per doc type, some docs use paragraphs instead of tables, section numbering varies, manufacturer info in different locations.

Conclusion: extraction rules match on content patterns (keywords in specific columns, phrases in text), not on document layout. Rules are resilient to structural variation. Known gap: if terminology changes ('storage duration' instead of 'shelf life'), regex misses it — LLM fallback handles these.

# 8. Known Gaps and Future Work

### LLM Judge for AI Fallback Records

When LLM fallback triggers, it can produce correctly formatted but factually wrong values. An LLM judge (same pattern as ARIA's) would verify extracted values against source document text. Blocker: need access to raw source text from step_2 output.

### End-to-End Testing via Deployed Server

Eval trigger hasn't fired on a real run yet because code hasn't been deployed. Once deployed, need to verify the full chain on real pipeline data.

### Cross-Document Consistency Check

Same field might appear in multiple documents (shelf life in P.8.1 and P.7). If values disagree, flag the mismatch. Buildable now with no dependencies.

### Move Hardcoded Rules to evaluation.json

Packaging types, shelf life regex, source sections, country codes are currently hardcoded in ro_join_metrics.py. The functions already read from cfg first and fall back to hardcoded defaults — moving to config makes them editable without code changes.

### Frontend Unit Tests

Write unit tests for the Taskly React UI (separate repo: mdids-Seamless-Ux-UI). Vitest + React Testing Library already configured. Awaiting npm setup via JFrog artifactory.

# 9. Key Decisions

### Rule-based over LLM judge

Extraction is primarily regex/keyword — deterministic. Rule-based eval catches format violations without API cost. LLM judge reserved for future AI fallback records.

### Router trigger gap found and fixed

Eval trigger only existed in _resume_background (ARIA's HITL flow). RO Join runs through _run_background. Added trigger with use_case != ARIA gate.

### Merged completeness + correctness

Originally separate metrics. Team feedback: distinction was confusing. Merged into one 'workflow_completeness' metric.

### Removed faithfulness and bidirectional

Faithfulness (cross-referencing extraction vs comparison) removed — team said not required. Bidirectional (RIM→Dossier) removed — dossier is source of truth.

### Match rate as optional

Not scored for PASS/FAIL. Tracks quality over time. Activates when enough real runs establish a baseline.

# 10. Quick Reference

### Run unit tests

python3 test_ro_join_metrics.py

### Run local verification

python3 test_scripts/verify_ro_join_eval.py

### Check git changes

git diff develop --stat

### File locations

agent_api/agents/eval/metrics/ro_join_metrics.py  # metrics

agent_api/agents/eval/evaluation.json             # config

agent_api/agents/eval/eval_registry.py            # registry

agent_api/agents/router.py                        # trigger

test_scripts/test_ro_joins.py                     # test